## Slide 1
Operational Migration to Multi-Mission Control System
Study overview
19th October 2023

## Slide 2: Agenda
General information and context
Schedule
Performed activities
Kafka solution
Performance metrics
Remaining work
Demo
Questions

## Slide 3: General information and context
The objective of the study is to create, prototype and demonstrate a concept for a shared multi-mission data operational storage solution supporting a fleet of missions.
Three main tasks have been identified
  Support for migration of data for existing flying missions, based on S2K, to EGOS-CC and EGOS-MG.
  Identify an optimal data storage solution for EGOS-CC and future generations of Ground Segment systems.
  Analyse and propose an evolution of the current adopted solution. What comes after Hadoop/HBase?.
The scope of the project has changed from a PoC demonstration to a mission ready production product. Objective 3 of the project has been therefore shrunk.

## Slide 4: Schedule
Kick-Off - 30th May 2022
  Planned for 1st March 2022
MS1 – 21st November 2022
  9th October 2022
MS2 – 15th May 2023
  16th February 2023
MS3 – 19th October 2023
  28th September 2023
15 total Sprints
  3 weeks deviation from the original plan

## Slide 5: Performed activities
Data migration between SCOS based and EGOS-CC based MCS
  Extraction of Data from S2Ks MariaDB instances
  Conversion of legacy data into EGS-CC data types
  Injection of data
Data types
  Telemetry Frames
  Telemetry Packets
  Telemetry Parameters
  Telecommands
  Out of Limits information
  Time Correlation information
  Files
Reference missions
  BEPI
  Swarm

## Slide 6: Performed activities
Storage solution improvements
  EGOS-MG requirements analysis in terms of storage
  Multi-mission and multiple schema versions support
  Analysis on reprocessing opaque data
  Analysis on cloud solutions
  Data deletion implementation for Archive Hadoop backend
  Introduction of Kafka Consumers for storing data in HBase
Market analysis for HBase alternatives

## Slide 7: Kafka solution
Current implementation

## Slide 8: Kafka solution

## Slide 9: Kafka solution (Topics)

## Slide 10: Kafka solution
Actions

## Slide 11: Performance metrics
Messages & Operations
  One month’s worth of test data generation (293 & 174 MB)*
Opaque data
  15 days’ worth of test data generation (14,8 GB)*
Processed data
  15 days’ worth of test data generation (1330 GB)*
Data Type | Items stored to HBase w/o Kafka |  | Items saved to Kafka | Items stored to HBase with Microservice
Messages |  | 10.322,38 | 53.413,56 | 27.283,947
Operation data |  | 63.702,17 | 40.276,06 | 7.919,643
Opaque data |  | 6.059,61 | 32.773,96 | 4.324,998
Processed data |  | 8.456,12 | 74.859,78 | 8.103,631
* One node and replication factor of 1

## Slide 12: Remaining work
Kafka solution improvements
  Add additional services
    Increases fault tolerance
    Support multiple missions
    Increases the consumed data from the Kafka topics
  Further optimaise the Kafka and HBase storage
  Analyse how to keep Protobuf serialisation for Operation data
  Integrate microservice docker in MCS-CC installation script

## Slide 13: DEMO – Legacy Data export & injection
Export Tool interprets Packet Raw Data and exports necessary fields​
OM2MMCS Injection tool matches these fields to the EGS-CC types and inserts them into Hadoop

## Slide 14: DEMO infrastructure - Kafka

## Slide 15: Questions

## Slide 17: Communication

## Slide 18: Communication

## Slide 19: Actions
The following actions have been identified:
Action ID | Action | Assignee